# Migration Plan

Moving legacy WebDAV shares to managed object storage

# Summary

This migration plan moves the remaining 38 customer workspaces from self-hosted WebDAV shares to managed S3 storage without downtime for end users.

# Phases

Phase one inventories every share and estimates transfer time. Phase two runs a read-only mirror to S3 and verifies checksums. Phase three flips the workspace backend and keeps the WebDAV share as a fallback for two weeks.

# Risks

Large workspaces above ten terabytes may need a physical transfer appliance. Files with names that are invalid object keys are renamed and the mapping is stored in the migration log.

# Rollback

Because the WebDAV share stays untouched during phase two and three, rollback is a configuration change that points the workspace back at the original backend.

| Phase | Start | End |
| --- | --- | --- |
| Inventory | 2026-07-06 | 2026-07-17 |
| Mirror | 2026-07-20 | 2026-08-14 |
| Cutover | 2026-08-17 | 2026-08-28 |