# Q3 Roadmap

Project roadmap for July to September 2026

# Themes

The Q3 project roadmap has three themes: sharing, search and security. Each theme has an owner, a target release and a measurable outcome.

# Sharing

Ship share links with PIN and expiry in July, group sharing in August and access reports in September.

# Search

Roll out full-text content search for PDF, DOCX and Markdown, then extend it to spreadsheets. Index rebuilds must finish within one hour for a workspace of one million files.

# Security

Enforce two-factor authentication for administrators, expire API tokens by default and finish the recommendations from the July security review.

| Milestone | Owner | Target |
| --- | --- | --- |
| Share links | Anna Kowalski | 2026-07-24 |
| Content search | Marco Rossi | 2026-08-21 |
| 2FA enforcement | Elena Petrova | 2026-09-11 |
| Access reports | Tom Schmidt | 2026-09-25 |